Project Encourage

MySQL → PostgreSQL & Bot Migration Plan

Prepared: 31 March 2026   |   Status: DRAFT

# 1. Executive Summary

Project Encourage is being replaced by a fully rewritten bot — project-encourage-reborn — built in TypeScript with Discord.js v14 and a PostgreSQL database. The old bot runs on MySQL inside a Docker container on a Contabo VPS and has been in a degraded/deprecated state since March 2026 due to recurring DNS failures and circular dependency bugs that cannot be patched without touching the published image.

This document covers the full migration: schema divergences between the two databases, a step-by-step data migration plan, the bot switchover procedure on the VPS, rollback strategy, and a realistic timeframe.

Old bot: vulps23/project-encourage:latest ¦ MySQL 9.4 ¦ Docker ¦ Port 3002

New bot: project-encourage-reborn ¦ TypeScript ¦ PostgreSQL ¦ Discord.js v14

VPS: Contabo 84.247.164.151 ¦ /opt/discord-bots/project-encourage/

Backup: backup_pre_migration_20260323_041727.sql (taken 2026-03-23)

# 2. Current State

## 2.1 Old Bot

The old bot (project-encourage) runs as a Docker container on the Contabo VPS. It is stateless apart from its MySQL database. The image is published to Docker Hub as vulps23/project-encourage:latest and cannot be modified without a full release cycle.

| Language | JavaScript (Node.js) |
| --- | --- |
| Database | MySQL 9.4 (Docker container) |
| Deployment | docker-compose on Contabo VPS |
| Process manager | Docker restart policy (always) |
| Known issues | DNS crash loop (Contabo blocks outbound UDP 53 to 8.8.8.x); logger.deleteServer circular dep; MySQL volume was previously misconfigured (now fixed) |
| Status | Running but deprecated. No further development planned. |

## 2.2 Old Database

The MySQL database (named 'tord') contains 18 tables. Key volume indicators from the backup taken 2026-03-23:

| Table | Row estimate | Notes |
| --- | --- | --- |
| questions | ~7,152 | Core data — approve/ban state, all questions |
| user_questions | ~400+ | Active challenge tracking (batched inserts) |
| archive_dares | ~753 | Old dare archive — NO target table in reborn |
| archive_truths | ~812 | Old truth archive — NO target table in reborn |
| given_questions | ~408 | PvP-style questions between users |
| reports | ~238 | Moderation reports |
| users / servers | Small | 6 INSERT batches each |
| user_dares / user_truths | Small | Separate dare/truth tracking (merged in reborn) |

# 3. Target State

## 3.1 New Bot

| Language | TypeScript, compiled to dist/ |
| --- | --- |
| Database | PostgreSQL (pg driver) |
| Framework | Discord.js v14, multi-shard architecture |
| Deployment | To be containerised on same Contabo VPS |
| DB install | npm run db:install (runs database/scripts/fresh-install.js) |
| DB migrations | npm run db:rollout / db:rollback |
| CI | GitHub Actions: lint + 12 test suites + DB migration validation |
| Pending migrations | None — database/migrations/applied/ is empty. Schema is at HEAD. |

## 3.2 New Database Schema Structure

The new schema is split into PostgreSQL schemas (namespaces) rather than a flat table list:

- public — adverts, entitlements, purchasables, reports, config (legacy system table), leaderboard_recent_top10

- challenge — challenges (replaces user_dares, user_truths, user_questions)

- core — config (singleton), storables

- question — questions, given_questions

- server — servers, server_users, server_level_roles

- user — users, inventory

- vote — challenge_votes, user_votes

# 4. Schema Divergences

## 4.1 Global Changes (affect every table)

| Discord IDs | MySQL stored as VARCHAR(20). PostgreSQL uses BIGINT. All IDs are numeric strings and can be CAST — except legacy placeholder values ('pre-v5', 'pre-v5-6', 'UNSET') which must be set to NULL. |
| --- | --- |
| Booleans | MySQL used TINYINT(1) / TINYINT (0/1). PostgreSQL uses native BOOLEAN (TRUE/FALSE). Must convert during migration. |
| Column naming | MySQL used camelCase (e.g. isApproved, banReason). PostgreSQL uses snake_case (is_approved, ban_reason). All references in application code are already updated. |
| Timestamps | MySQL DATETIME → PostgreSQL TIMESTAMP. No timezone stored in either — behaviour unchanged. |
| ON UPDATE | MySQL supported ON UPDATE CURRENT_TIMESTAMP. PostgreSQL does not — reborn uses triggers instead (e.g. trg_reports_updated_at, trg_adverts_updated). |

## 4.2 Table-by-Table Divergences

| MySQL Table/Column | PostgreSQL Equivalent | Change Type | Notes / Risk |
| --- | --- | --- | --- |
| adverts.description | adverts.advert | Column renamed | Data must be remapped. Also: created column dropped. |
| adverts.serverId / messageId | adverts.serverId / messageId | VARCHAR(20) → BIGINT | Numeric cast required. |
| archive_dares (753 rows) | NO EQUIVALENT | Table dropped | Decision required — migrate into question.questions or discard. See Section 4.3. |
| archive_truths (812 rows) | NO EQUIVALENT | Table dropped | Same as above. |
| config (system table) | config | Mostly same | Discord ID columns VARCHAR→BIGINT. top_gg_webhook_secret reduced VARCHAR(500)→VARCHAR(90) — truncation risk if value >90 chars. |
| entitlements.id | entitlements.id | VARCHAR(20) → BIGINT | PK type change. Discord entitlement IDs are numeric — safe to CAST. |
| given_questions.*Id columns | given_questions.*_id | camelCase → snake_case + VARCHAR→BIGINT | senderId→sender_id, targetId→target_id, etc. |
| given_questions.xpType | given_questions.xp_type | Column renamed | Data identical, just renamed. |
| given_questions.doneCount / failCount | given_questions.done_count / fail_count | Column renamed |  |
| questions.creator | question.questions.user_id | Column renamed + VARCHAR→BIGINT | approvedBy has DEFAULT 'pre-v5-6' — non-numeric legacy rows must be set to NULL. |
| questions.isApproved / isBanned / isDeleted | question.questions.is_approved / is_banned / is_deleted | TINYINT→BOOLEAN + renamed |  |
| questions.approvedBy | question.questions.approved_by | VARCHAR→BIGINT + renamed | Many rows contain 'pre-v5-6' string — cannot cast. Must NULL these rows. |
| questions.serverId / messageId | question.questions.server_id / message_id | VARCHAR→BIGINT + renamed | Rows with 'pre-v5' placeholder must be NULLed. |
| reports (no message_id) | reports.message_id | New column added | Will be NULL for all migrated rows. Fine. |
| reports.moderatorId / senderId / offenderId / serverId | reports.*_id (snake_case) | Renamed + VARCHAR→BIGINT |  |
| server_level_roles | server.server_level_roles | Moved to server schema + PK added | MySQL had no PK. PostgreSQL has composite PK (server_id, role_id). Duplicate rows would fail — check before migrating. |
| server_users | server.server_users | Moved to server schema + PK added + FK to servers added | MySQL FK was only to users. PG adds FK to servers too. |
| servers.owner | server.servers.user_id | Column renamed + VARCHAR→BIGINT |  |
| servers.hasAccepted / isBanned / isDeleted | server.servers.has_accepted / is_banned / is_deleted | TINYINT→BOOLEAN + renamed |  |
| servers.can_create (new) | server.servers.can_create | New column — no MySQL equivalent | Default FALSE. Backfill from has_accepted? Decision required. |
| servers.banned_by / datetime_banned (new) | server.servers.banned_by / datetime_banned | New columns — no MySQL equivalent | Will be NULL for all migrated rows. |
| servers.level_up_channel / announcement_channel | server.servers.level_up_channel / announcement_channel | VARCHAR DEFAULT 'UNSET' → BIGINT DEFAULT NULL | Rows with 'UNSET' string must be set to NULL before CAST. |
| user_dares + user_truths | challenge.challenges (partially) | Tables merged + restructured | See Section 4.4 — complex restructure. |
| user_questions | challenge.challenges + vote.challenge_votes | Table split into two | See Section 4.4. |
| user_vote | vote.user_votes | Restructured | Old table had no vote_type — cannot determine who voted done vs failed. vote_type must be inferred or defaulted. |
| users.globalLevel / globalLevelXp | user.users.global_level / global_level_xp | Renamed |  |
| users.rulesAccepted / isBanned | user.users.rules_accepted / is_banned | TINYINT→BOOLEAN + renamed |  |
| users.voteCount | user.users.vote_count | Renamed |  |
| users.deleteDate | user.users.delete_date | Renamed + DATETIME→TIMESTAMP |  |
| (none) | core.config | New table (seed data) | Singleton config row. No migration needed — seeded by db:install. |
| (none) | core.storables | New table (seed data) | Registry of inventory item types. Seeded by db:install. |
| (none) | user.inventory | New table | Tracks per-user item quantities. Starts empty — no migration needed. |
| (none) | vote.challenge_votes | New table | Aggregate vote counts per challenge. Partially derivable from user_questions.doneCount/failedCount. |
| (none) | vote.user_votes | New table | Individual vote records. Partially derivable from user_vote, but vote_type is lost. |

## 4.3 Archive Tables — Decision Required

archive_dares (~753 rows) and archive_truths (~812 rows) have no equivalent in project-encourage-reborn.

These appear to be historical questions from a pre-v5 era.

Option A — Migrate into question.questions: Set is_approved=TRUE, user_id=NULL (or a placeholder), server_id=NULL,

message_id=NULL, is_deleted=FALSE. This preserves the question text for use in gameplay.

Option B — Discard: ~1,565 questions are lost. Given they were 'archived', they may already be superseded

by questions in the main questions table.

Recommendation: Review a sample of archive rows before deciding. If question text overlaps with active questions, discard.

## 4.4 Challenge/Vote Table Restructure

The old schema tracked challenges across three separate tables. The new schema consolidates them:

| Old MySQL Table | New PostgreSQL Table | Migration Notes |
| --- | --- | --- |
| user_questions (PK: messageId) | challenge.challenges | messageId becomes message_id (UNIQUE). New SERIAL id column becomes PK. channelId added (was missing in old schema, defaulted 'PRE_5_7_0'). |
| user_questions.doneCount / failedCount / finalResult / finalised_datetime | vote.challenge_votes | Split into separate table keyed on challenge.id. |
| user_dares (separate dare tracking) | challenge.challenges (type='dare') | Merged — done_count, failed_count, skipped fields map directly. |
| user_truths (separate truth tracking) | challenge.challenges (type='truth') | Merged — same as above. |
| user_vote (message_id, user_id only) | vote.user_votes (challenge_id, user_id, vote_type) | vote_type is LOST — old table did not record done vs failed. Can default to 'done' or skip migrating this table. |

# 5. Data Migration Plan

## 5.1 Migration Script Strategy

A dedicated Node.js migration script should be written (separate from the existing convert-to-postgres.js, which is a schema-level converter, not a data migrator). The script should:

- Connect to the old MySQL instance and the new PostgreSQL instance simultaneously.

- Migrate tables in FK-safe order (users and servers before any referencing tables).

- Handle all data transformations inline (type casts, NULL substitutions, renames).

- Run inside a single PostgreSQL transaction — rollback on any error.

- Log every row count and any skipped/nulled values.

## 5.2 FK-Safe Migration Order

Tables must be inserted in this order to satisfy foreign key constraints in PostgreSQL:

- users  (user.users) — no dependencies

- servers  (server.servers) — depends on users

- questions  (question.questions) — no FK constraints to above, but logically first

- given_questions  (question.given_questions)

- server_users  (server.server_users) — depends on users + servers

- server_level_roles  (server.server_level_roles) — depends on servers

- challenges  (challenge.challenges) — depends on questions

- challenge_votes  (vote.challenge_votes) — depends on challenges

- user_votes  (vote.user_votes) — depends on challenges

- reports  (reports) — no FK constraints

- adverts, entitlements, purchasables  (no FK constraints)

- leaderboard_recent_top10  (no FK constraints)

- config  (system — no FK constraints; consider skipping, move to .env)

## 5.3 Data Integrity Fixes Required

The following non-numeric legacy placeholder values exist in the MySQL backup and MUST be

handled before or during migration — they cannot be CAST to BIGINT directly.

| Table.Column | MySQL value | Action | Risk |
| --- | --- | --- | --- |
| questions.approvedBy | 'pre-v5-6' | Set approved_by = NULL | Low — legacy rows only |
| questions.serverId | 'pre-v5' | Set server_id = NULL | Low |
| questions.messageId | 'pre-v5' | Set message_id = NULL | Low |
| servers.level_up_channel | 'UNSET' | Set level_up_channel = NULL | Medium — affects level-up notifications |
| servers.announcement_channel | 'UNSET' | Set announcement_channel = NULL | Medium — affects announcements |
| config.top_gg_webhook_secret | Up to VARCHAR(500) | Truncate to 90 chars or NULL | Low — Top.gg webhook only |
| entitlements.id | VARCHAR(20) Discord ID | CAST to BIGINT — Discord IDs are numeric | Low |

## 5.4 Decisions Needed Before Migration

- Archive tables: Migrate into question.questions or discard? (See Section 4.3)

- servers.can_create: Backfill from has_accepted (i.e. same value), or default FALSE for all?

- vote.user_votes: Migrate from user_vote with vote_type defaulted to 'done', or skip entirely?

- system config table: Migrate into PostgreSQL config table, or move all values to .env? (Recommended: .env)

# 6. Bot Switchover — Step by Step

This is the full end-to-end procedure for taking the old bot offline and bringing the new bot live. Steps are ordered to minimise downtime and maximise recoverability.

## Phase A — Preparation (before maintenance window)

| # | Action | Detail |
| --- | --- | --- |
| A1 | Finalise all open PRs | Ensure main branch is stable. All GitHub Actions (lint + 12 test suites + DB migration tests) must be passing. |
| A2 | Write data migration script | Write and test the MySQL→PostgreSQL data migration script. Validate it successfully migrates a copy of the backup to a local PostgreSQL instance without errors. |
| A3 | Verify .env for new bot | Confirm .env on local machine has correct values. Update DB_PORT from 3306 (MySQL default in .env.example) to 5432 (PostgreSQL). Confirm DISCORD_TOKEN, CLIENT_ID, GUILD_ID are set. |
| A4 | Build the new bot Docker image | The Dockerfile has been created (see Section 7.3). Once RELEASES_ENABLED is set to true in GitHub repository settings, the CI/CD pipeline (build workflow) handles building and pushing the Docker image automatically on each release tag. |
| A5 | Update VPS docker-compose.yml | Add a bot service and complete PostgreSQL service definition to /opt/discord-bots/project-encourage/docker-compose.yml. Add .env passthrough and port mapping. |
| A6 | Test new bot on staging | If a staging bot token is available, run the new bot against the migrated PostgreSQL copy. Verify slash commands respond correctly. |

## Phase B — Maintenance Window (scheduled downtime)

Estimated downtime: 30 minutes to 2 hours depending on data volume and migration script speed.

Recommended time: Off-peak hours. Announce downtime in the Discord server in advance.

| # | Action | Detail |
| --- | --- | --- |
| B1 | Announce maintenance | Post a message to the Discord server announcing scheduled downtime. |
| B2 | Stop old bot | SSH into VPS. Run: docker compose stop bot Do NOT use docker compose down — this tears down the DB too. |
| B3 | Take final backup | Run: docker exec <mysql_container> mysqldump -u root -p tord > /opt/discord-bots/project-encourage/backup_final_$(date +%Y%m%d_%H%M%S).sql This is the rollback point. |
| B4 | Start PostgreSQL container | docker compose up -d db Wait for health check to pass: docker compose ps |
| B5 | Run db:install on new bot | From the project-encourage-reborn directory on the VPS: npm run db:install This creates all schemas, tables, triggers, and seed data. |
| B6 | Run data migration script | node scripts/migrate-mysql-to-postgres.js Monitor output carefully. Confirm row counts match expectations. |
| B7 | Verify migrated data | Spot-check key tables in PostgreSQL: - question.questions row count vs backup - user.users row count - server.servers row count |
| B8 | Start new bot | docker compose pull bot && docker compose up -d bot docker compose logs -f bot Confirm bot connects to Discord and logs show no errors. Note: when using the CI/CD pipeline, this step is handled automatically by the deploy workflow (triggered after rollout completes). |
| B9 | Register slash commands | If slash commands are not auto-registered on startup, run the deploy-commands script manually. |
| B10 | Smoke test | In the Discord server: run /truth, /create, check moderation dashboard, verify XP is displaying correctly. |
| B11 | Announce bot online | Post to Discord server that the new bot is live. |

## Phase C — Post-Migration (within 48 hours)

| # | Action | Detail |
| --- | --- | --- |
| C1 | Monitor error logs | Watch docker compose logs for the first 24 hours. Set up the Discord error webhook (DISCORD_ERROR_WEBHOOK_URL) so errors surface in the mod channel. |
| C2 | Update llm-messages-to-future-llms.md | Document the migration outcome, new docker-compose layout, and any issues encountered, for future LLM sessions. |
| C3 | Remove old MySQL container and volume | Once confident migration succeeded, remove the old MySQL container and named volume to free disk space: docker compose down (old stack) docker volume rm project_encourage_db |
| C4 | Archive old docker-compose | Move or remove the old bot docker-compose configuration. Keep the backup SQL files on disk for at least 30 days. |

# 7. VPS Deployment Notes

## 7.1 Docker Compose Changes Required

The current docker-compose.yml in /opt/discord-bots/project-encourage/ only runs the old MySQL + old bot. The new docker-compose.yml needs:

- A PostgreSQL service (image: postgres:latest) with POSTGRES_USER, POSTGRES_PASSWORD, POSTGRES_DB from .env.

- A bot service for the new bot image, with env_file pointing to .env.

- No dns: override — Contabo blocks outbound UDP 53 to external resolvers. Containers must inherit DNS from the host (systemd-resolved → Contabo's servers).

- No healthcheck on the bot service that checks an endpoint no longer present.

- Postgres port mapped only to 127.0.0.1:5432 (not 0.0.0.0) unless external access is required.

## 7.2 .env Configuration

The .env.example in project-encourage-reborn still shows DB_PORT=3306. This must be updated to 5432 before deploying. All other .env values (DISCORD_TOKEN, CLIENT_ID, etc.) carry over from the old bot's environment config.

## 7.3 Dockerfile

A Dockerfile now exists in project-encourage-reborn. The final image uses a multi-stage build. Note that database/ is included in the final stage so npm run db:install and npm run db:rollout can be run from within the container. A .dockerignore file has also been created excluding: node_modules, dist, coverage, .env, .env.local, .git, .github, *.docx

FROM node:18-alpine AS builder

WORKDIR /app

COPY package*.json ./

RUN npm ci

COPY . .

RUN npm run build

FROM node:18-alpine

WORKDIR /app

COPY --from=builder /app/dist ./dist

COPY --from=builder /app/node_modules ./node_modules

COPY --from=builder /app/database ./database

COPY package.json .

CMD ["node", "-r", "dotenv/config", "dist/index.js"]

# 8. CI/CD Pipeline

Overview

The deployment pipeline is fully automated using GitHub Actions, split into four workflows that chain together: begin_release → build → rollout → deploy.

Branching Model

| Branch | Purpose |
| --- | --- |
| main | Protected; all development work merges here |
| freeze/vX.Y.Z | Release candidate snapshot, created on odd weeks (1st and 3rd Wednesday of the month) |
| current-release | Mirrors deployed state; migration files committed here post-rollout, then merged back to main |

Workflow: begin_release

| Triggers | Every Wednesday at 8pm UTC (cron), and manually (workflow_dispatch) for hotfixes |
| --- | --- |
| Gate | Repository variable RELEASES_ENABLED must be set to true in GitHub repo settings before any release will proceed |
| Odd weeks (1st & 3rd Wed) | Checks for changes since last tag; if found, computes next version and creates a freeze/vX.Y.Z branch from main |
| Even weeks (2nd & 4th Wed) | Finds the current freeze branch, checks out its code, runs the full test suite (all Jest tests + TypeScript compilation, excluding the linter), then tags the HEAD of the freeze branch and creates a GitHub Release |
| Manual trigger (hotfix) | Runs the same release path as even weeks but appends -H<n> to the previous version tag (e.g. v2026.3.2-H1, v2026.3.2-H2) |
| Version format | v<year>.<month>.<release> for automatic releases, v<year>.<month>.<release>-H<n> for hotfixes. Example: v2026.3.2 is the 2nd release of March 2026. |

Workflow: build

Triggered by tag push matching v[0-9]*

| Docker image | Builds from the tagged commit; pushes two tags to Docker Hub (vulps23/project-encourage): :latest and :<version> |
| --- | --- |
| Branch merge | Merges main into current-release (creating the branch if it doesn’t exist) |

Workflow: rollout

Triggered when build completes successfully

| Steps | Checks out current-release; opens an SSH tunnel to the VPS (127.0.0.1:5432 forwarded locally) to reach the PostgreSQL database; runs npm run db:rollout through the tunnel; commits any migration files moved to database/migrations/applied/ back to current-release; merges current-release into main |
| --- | --- |

Workflow: deploy

Triggered when rollout completes successfully

| Steps | SSHes into the VPS and runs: docker compose pull bot && docker compose up -d bot |
| --- | --- |

GitHub Secrets & Variables

| Name | Description |
| --- | --- |
| SSH_PRIVATE_KEY | Secret: Private key for VPS access (new_contabo) |
| VPS_HOST | Secret: 84.247.164.151 |
| DB_USER, DB_PASSWORD, DB_NAME | Secrets: Production database credentials |
| DOCKERHUB_USERNAME, DOCKERHUB_TOKEN | Secrets: Docker Hub access credentials |
| RELEASES_ENABLED | Repository variable: set to true to enable the pipeline (default: not set / disabled) |

Branch Protection

Both main and current-release should be protected using GitHub Rulesets (not classic branch protection) with GitHub Actions set as a bypass actor, so the pipeline can merge into them but humans cannot push directly.

# 9. Rollback Plan

If the new bot fails during or after migration, rollback is straightforward because the old MySQL data is preserved:

| # | Action | Detail |
| --- | --- | --- |
| R1 | Stop new bot | docker compose stop bot |
| R2 | Restore old docker-compose | Revert to the original docker-compose.yml (MySQL + old bot image). |
| R3 | Start old bot | docker compose up -d The MySQL volume still contains all original data (backup taken at step B3). |
| R4 | Verify old bot | Confirm the old bot responds to Discord commands. |
| R5 | Investigate failure | Review logs, fix the issue, and reschedule migration. |

The old MySQL volume is NOT removed until Phase C (48 hours post-migration).

Rollback is available for the full 48-hour monitoring window.

# 10. Estimated Timeframe

| Task | Estimate | Notes |
| --- | --- | --- |
| Resolve open decisions (Section 5.4) | 0.5 days | Archive tables, can_create, vote_type |
| Write Dockerfile + update docker-compose | 0.5 days | Dockerfile + VPS docker-compose update |
| Write & test data migration script | 1 day | Including local dry-run against backup file |
| Staging test (optional but recommended) | 0.5–1 day | Requires a staging bot token |
| Production migration window | 30 min – 2 hrs | Actual bot downtime (steps B1–B11) |
| Total (excluding staging) | 2–3 days | Plus 48-hour monitoring period before removing old stack |

# 11. Risk Register

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Non-numeric legacy IDs ('pre-v5-6', 'UNSET') cause CAST failure during migration | High | High | Migration script must explicitly NULL these values before casting. Test thoroughly on backup copy first. |
| archive_dares / archive_truths data permanently lost | Medium | High | Decide on archive strategy before migration. If discarding, document the decision. |
| vote_type data loss from user_vote table | Low | High | Old table didn't record vote type. Accept the loss or default all migrated votes to 'done'. |
| Contabo DNS issue causes new bot to crash-loop | High | Medium | Do NOT add dns: override to docker-compose. Containers must inherit host DNS via systemd-resolved. |
| New bot docker-compose missing bot service definition | High | High | Current reborn docker-compose.yml only defines the db service. Bot service must be added before deploy. |
| .env DB_PORT still set to 3306 (MySQL default) | High | High | Update to 5432 (PostgreSQL). Easily overlooked — document explicitly. |
| top_gg_webhook_secret truncated from VARCHAR(500) to VARCHAR(90) | Low | Low | Check actual length of the stored value before migration. If >90 chars, regenerate the webhook secret. |
| server_level_roles has no PK in MySQL — duplicate rows would fail PostgreSQL import | Medium | Low | Run a de-duplication check on (server_id, role_id) before migration. |
| slash commands not registered after new bot starts | Medium | Medium | Ensure the bot's startup flow registers commands, or run deploy-commands manually. |
| Dockerfile created — bot can now run as container | High | High | Completed. See Section 7.3 for the Dockerfile. CI/CD pipeline (Section 8) handles building and pushing the image automatically. |

# Appendix — Key File Locations

| Item | Path / Value |
| --- | --- |
| MySQL backup (pre-migration) | /opt/discord-bots/project-encourage/backup_pre_migration_20260323_041727.sql |
| MySQL backup (initial) | /opt/discord-bots/project-encourage/backup_20260323_033257.sql |
| VPS docker-compose | /opt/discord-bots/project-encourage/docker-compose.yml |
| New bot source | /sessions/.../mnt/project-encourage-reborn/ |
| New bot schema files | database/schemas/**/tables/*.sql |
| New bot DB scripts | database/scripts/ (fresh-install.js, rollout.js, rollback.js) |
| LLM context notes | /opt/discord-bots/project-encourage/llm-messages-to-future-llms.md |
| VPS IP | 84.247.164.151 (Contabo) |
| VPS SSH | ssh contabo (root, key: new_contabo) |

End of document.